## Slide 1
ORACLE MSR NOVEMBER -2019

## Slide 2
Previous Minutes of Meeting
Escalation Matrix
Engagement Benefit/ Value Adds/ Accomplishments
Highlights and Lowlights
Key Focus Area for Next quarter
Customer Commendations
Program Score Card
Recommendations
Appendix
Agenda

## Slide 3
Previous Minutes of Meeting
SR. No. | Action Item/Description | Current Status (In-progress /on-hold / completed) | Start Date | Target Completion | Task Over (Clover/Client) | Remarks
 | - | - | - | - | - | -

## Slide 4
Escalation Matrix
Clover Contacts:
VP-IT | Mr. Satish K
Email | satishkr@bluedart.com
Local Technical Contact (LTC) | Mr. Jerome Fialho
E-mail | jermoef@bluedart.com
Client Contacts:
Vice President | Mr. Sanjay Pandit
E-mail | sanjay.pandit@cloverinfotech.com
AVP | Mr. Uday Chipkar
E-mail | uday.chipkar@cloverinfotech.com
Sr. Manager | Mr. Vinod Nair
E-mail | vinod.nair@cloverinfotech.com
Contact No | +91 9820297042
Team Lead | Mr. Ninad Patil
E-mail | Ninad.patil@cloverinfotech.com
Contact No | +91 8446550101
Primary Consultant | Clover connect
E-mail | cloverconnect@cloverinfotech.com
Contact No | +91 99303168032

## Slide 5
Engagement Benefit/ Value Adds/ Accomplishments

## Slide 6
Highlights and Lowlights
Highlights
New database created with name BRMSUAT on 172.18.1.21 server and Export/Import done for BRMSUSER from Bluedart to Brmsuat.
Dr has been created for OIDDB and OAMDB database for DR drill testing.
Index rebuilding completed on Bluedart database for requested tables
Backup taken of all schemas and Metadata of C2PC development database.

## Slide 7
Key Focus Area for Next quarter
  Oracle quarterly release patches should be apply on regular basis to fix number of known bugs.
  Preparing SOP’s which include all steps for critical activity to make sure that there will be no laps for any activity and handover should happen accurately

## Slide 8
Customer Commendations

## Slide 9
Program Score Card [Contd.]
Chart: 
| Sep-19 | Oct-19 | Nov_19
Count | 26 | 10 | 12
SLA | 100 | 100 | 100

## Slide 10
Program Score Card [Contd.]
SLA Matrix and Volume data
Chart: 
| INDEX REBUILD | STATS Gathered | EXPORT | Restoration
SEP | 4 | 4 | 6 | 3
OCT | 2 | 4 | 3 | 4
NOV | 2 | 1 | 5 | 3

## Slide 11
Program Score Card [Contd.]
Chart: 
| P1 | P2 | P3 | P4
Count | 0 | 10 | 2 | 0
SLA | 100 | 100 | 100 | 100

## Slide 12
Recommendations
Backup contingency test should be performed on quarterly basis for all Production database backups, to ensure backup validity.
  DR Drill activity should be preform to check dr reediness incase of any issue with production database.

## Slide 13
Appendix
Inventory Details with application name and Database growth

## Slide 14
THANK YOU